## Slide 1: Project Assurance in a Global Delivery Organization
Presentation to PMI Champlain Valley Chapter
April 10, 2015
Jonathan Blake
Senior Director, Global Project Management Office, NTT DATA Inc.

## Slide 2: Agenda
Industry and Organizational Context
  Project Success Rates
  Project Portfolio
  Global Delivery Methodology Suite
Project Management Environment
  PM Philosophy
  PM Methodology
  Project Assurance
  PM Competency Foundation
Project Assurance
  Delivery Discipline
  Project Performance Dashboard
  Project Audits and Reviews
  Project Assistance
Helping PMs Do the Right Thing
  Surround
  Support
  Secure

## Slide 3
PMI’s 2013 Pulse of the Profession™ report:
  “…fewer than two-thirds of projects meet their goals and business intent …, and about 17 percent fail outright.”
United States Government Accountability Office:
  “…49% of federally funded IT projects are either poorly planned, poorly performing or both.”
The Standish Group CHAOS Report 2010:
  37% Successful
  42% Challenged
  21% Failed
Project Success Rates in the Industry
Chart: 
| 1st Qtr | 2nd Qtr | 3rd Qtr
 | 37 | 42 | 21

## Slide 4
Project Success Rates in Global Delivery
Chart: 
| 1st Qtr | 2nd Qtr | 3rd Qtr
Project Performance Dashboard | 96 | 3 | 1

## Slide 5: Our Business Vision
© 2015 NTT DATA, Inc.
Value-oriented, full-lifecycle IT professional service company
Maintain compelling portfolio of industry-aligned global offerings
Serve local clients with deep intimacy and global clients with agility
Value-oriented
• Quality first
• Long-term views
• Persistent commitment
Serve Local Customers
With Intimacy
Global Offering
• Differentiated solution
• Knowledge re-use with scope economy
• Offshore/nearshore
Serve Global Customers
With Agility
Reference cases, knowledge on global business context
Knowledge and network
in local markets

## Slide 6: Project Portfolio Variety
Secure Infrastructure
Public Sector | Financial and Insurance | Manufacturing and Transportation
Healthcare and Life Sciences | Communications and Media | Consumer and Retail
Integrated solutions across infrastructure, applications, and business processes
Application Innovation
Advisory Services
Cloud Services

## Slide 7: Balanced Global Delivery
Locations
Expertise
Expert workforce with employees across 40 countries
Network of centers in US, Canada, China, Eastern Europe, India, and APAC
Diverse, scalable services and continuous improvement
COE network across 30+ industry and capability domains
Unique IP and best practices in testing and upgrade factories, transition management
Process maturity and rigorous standards – maintaining CMMI L4/L5, ISO90001, ITIL and Six Sigma– ISO27001 aligned
Canada
Toronto
Hyderabad
Chennai
Bangalore
Pune
Noida
Gurgaon
India
Shanghai
Wuxi
Dalian
Tianjinng
Beijing
Hangzhou
Shenzhen
Xian
Chongqing
Chengdu
China
employees serving
10,000+
200+
clients
employees across
4,000+
10
Major cities
employees across
600+
Halifax

## Slide 8
Balanced Global Delivery Framework
We literally wrote the book on project management, and have been sharing these principles with our clients and our employees for over 40 years
Program and Multi-Project management frameworks position Global Delivery to manage large-scale programs, or large sets of concurrent projects on our accounts.
A single standard Project management methodology enables effective management and governance of the work of the technical specialists engineering any solution we’ve undertaken to deliver.
A multitude of Engineering process models guide the project teams in executing the great variety of technical solutions that NTT DATA delivers to its customers.
A suite of integrated, mutually reinforcing methodologies and frameworks that binds the widely distributed Global Delivery organization with a common set of standard processes that demonstrate our thought leadership in all aspects of each engagement

## Slide 9
Project Management Environment
Global Delivery operates a comprehensive, supportive project management environment

## Slide 10
Project Management Environment - Philosophy

## Slide 11
Project Management Environment - Methodology
Current
  Contains modern project management techniques
Comprehensive
  Includes all PM tasks: one-time, continuous and cyclical
Flexible
  Maps to any engineering process model / framework
Scalable
  Can be tailored to engagements requiring different levels of formality

## Slide 12
Project Management Environment - Methodology
Current
  Contains modern project management techniques
Comprehensive
  Includes all PM tasks: one-time, continuous and cyclical
Flexible
  Maps to any engineering process model / framework
Scalable
  Can be tailored to engagements requiring different levels of formality

## Slide 13
Project Management Environment - Methodology
Manage Work
PMM
Project
Initiation
Project
Closure
Perform Work
Engineering Process Models
Ph. 1
Ph. 2
Ph. 3
Ph. n
Project Control
Current
  Contains modern project management techniques
Comprehensive
  Includes all PM tasks: one-time, continuous and cyclical
Flexible
  Maps to any engineering process model / framework
Scalable
  Can be tailored to engagements requiring different levels of formality

## Slide 14
Project Management Environment - Methodology
Levels of Formality
  Standard
    Full individual templates for most PM practices
  Basic
    Streamlined templates in an integrated workbook
  Minimal
    Rudimentary or free-form documentation
Current
  Contains modern project management techniques
Comprehensive
  Includes all PM tasks: one-time, continuous and cyclical
Flexible
  Maps to any engineering process model / framework
Scalable
  Can be tailored to engagements requiring different levels of formality

## Slide 15
Project Management Environment - Methodology
What
(Description)
Why
(Purpose)
How
(Guidance)
Methodology documentation delivers appropriate amount of information for every experience level

## Slide 16
Project Management Environment

## Slide 17
Project Management Environment – Project Assurance
Delivery Discipline
Scheduled Audits
Project Reviews
Project Assistance
Ad Hoc Audits
PM Help Desk
Project Performance Reporting
Project Startup Assurance
Global Delivery’s project success rate, far above industry averages, is built on a foundation of disciplined execution, diligent oversight, rigorous performance reporting, frequent audits, and a network of support comprising project review and assistance services accessed through the PM Help Desk.

## Slide 18
Delivery Discipline
Delivery Manager Oversight
Group Delivery Executive Oversight
Vertical / Regional Lead Oversight
Weekly to Bi-Weekly
Bi-Weekly to Monthly
Monthly
Direct conversation about status, progress, risks, issues
Conference call to review performance variances
Project Portfolio review;
action plan for “red” projects

## Slide 19
Project Performance Reporting
Schedule
Responsiveness
Financials
Effort
Quality
Resourcing
Project Reporting System
Universal Metrics Model
Project Performance Dashboard
Chart: 
| June'12 | July'12 | Sep'12 | Oct'12 | Nov'12
Red # | 10 | 9 | 7 | 4 | 2
Amber # | 29 | 24 | 22 | 19 | 20
Green # | 769 | 798 | 823 | 854 | 852
Global Delivery Operations Book
*Few, carefully chosen data points applicable across the entire GD project portfolio

## Slide 20
Project Audits
Micro-Audit
Internal Audit
Full Audit
Monthly
Monthly to Quarterly
On Demand
Compliance audit vs. standards
Checklist : Results
Content audit vs. expectations
Questionnaire : Findings
Practices audit vs. outcome
Interviews : Recommendations

## Slide 21
Project Reviews
Peer Project Review
Management Project Review
PM Metrics and Practices Review
On Request
As needed
Spot Checks
Targeted review of pre-selected focus areas; knowledge sharing
Confirm issues, root causes and the corrective action plan
Metrics substantiation, practice confidence, follow-through

## Slide 22
Project Assistance
On Request
Set expectations, create awareness, provide methodology roadmap
Identify knowledge gaps, create competency enhancement plan
Project Team Startup
Project Risk Assessment
Project Initiation Assistance
Project Execution Assistance
Project Manager Mentoring
Project Manager Startup
Project Closure Assistance
Demonstrate risk management process, create risk profile
Enhance understanding, monitor execution of initiation tasks
Enhance understanding, monitor execution of good practices
Assist with post-project review, collection of BP/LLs
Provide clarifications, answer questions, provide feedback

## Slide 23
Project Startup Assurance Process
Delivery Oversight |  |  |  |  |  |  |  | 
Audits |  |  |  |  |  |  |  | 
Reviews |  |  |  |  |  |  |  | 
Assistance |  |  |  |  |  |  |  | 
System Definition
Analysis
High Level Design
Low Level Design
Coding and Unit Testing
Integration Testing
System Testing
Acceptance
Determine Project Risk Profile
Identify Helpful Support Activities
Create Project Assurance Schedule
Notes: Project assurance schedule is designed to have external eyes on the project on a regular basis.

## Slide 24
PM Help Desk
Project Teams
Questions/clarifications
Review / Assistance services
Remedy
HELP DESK
Global PMO

## Slide 25
Project Management Environment

## Slide 26
Project Manager Career Path and Role
Career path progression for NTT DATA Project Managers, accompanied by a comprehensive certification program for every level
NTT DATA Project Manager Career Path
Comprehensive view of Project Manager effectiveness

## Slide 27
Project Manager Certifications
Provides the broad spectrum of knowledge, skills and competencies necessary to be functioning as a successful project management practitioner
Certificate of Preparedness
Certificate of DISTINCTION
Recognizes a distinguished track record of successful project outcomes, excellent leadership and corporate responsibility

## Slide 28
Project Management Community
PM Community of Practice
PM COE on a social collaboration platform
Educational Forums
Discussions
Q&A
MS Project Center of Excellence
MSP COE
Best practices Discussions Q&A
Target Population
(1,000+)
PM CoP –Passive
(800+)
PM COP – Active
(100-200)

## Slide 29
Project Management Training (Internal)
GEMs
Webinars
Live Courses
PM COP Forums
SkillPort® Courses
Books 24x7
Guided Educational Modules (CBT) on many aspects of NTT DATA methodologies
Live or pre-recorded sessions delivered over the Web
Instructor-led training delivered in traditional classroom setting
Topics of interest delivered by PM practitioners
Learning resources for skills improvement and professional development
Complete text of thousands of online books, book summaries, audiobooks and research reports

## Slide 30
Encouraging the PM to “Do the Right Thing”
PM
Project Performance Dashboard
(demands good PM practices)
PM Training
(available through LMS)
GPMO Outreach
(explain, clarify, encourage)
Project Quality Audits
(demand methodology compliance)
Project Reviews
(exert peer pressure to improve)
Project Assistance
(guides into using PMM)
PM Certifications
(require Methodology training)
Performance Expectations
(Delivery Discipline)

## Slide 31
Central Standards Repository

## Slide 32
It is important to have discipline
Summary - What You Have Learned

## Slide 33
It is important to have discipline
Summary - What You Have Learned

## Slide 34
It is important to have discipline
It is necessary to be supportive
Summary - What You Have Learned

## Slide 35
It is important to have discipline
It is necessary to be supportive
Summary - What You Have Learned
“I will totally support you. I am all about support. Support is my middle name.”
“So that’s why you never told me your middle name! I figured it was something embarrassing.”
from City of Glass by Cassandra Clare

## Slide 36
It is important to have discipline
It is necessary to be supportive
It is crucial to adhere to standards
Summary - What You Have Learned

## Slide 37
It is important to have discipline
It is necessary to be supportive
It is crucial to adhere to standards
Summary - What You Have Learned
“I have my standards. They're low, but I have them.”
― Bette Midler

## Slide 38
It is important to have discipline
It is necessary to be supportive
It is crucial to adhere to standards
It is imperative to have principles
Summary - What You Have Learned

## Slide 39
It is important to have discipline
It is necessary to be supportive
It is crucial to adhere to standards
It is imperative to have principles
Summary - What You Have Learned

## Slide 40
Questions?